Project Planning & Scheduling

1. Project Management – planning, organizing and manging with the goal of successful project completetion
  - a project is a finite endeavor with specific start and end dates (as opposed to a process which is more permanent and used repetitatively)
  - pm triangle (aka the triple constraints)
  time /_\ cost
      scope
2. Work Breakdown Structure (WBS)
  - represents the planned outcomes (products of project rather than the activities
  - documents scope and is useful for cost estimation and monitoring
  - not a schedule
  - the WBS must capture all deliverables (add up to 100%)
  - each child level must add up to the parent node's work value
3. Scheduling
  - assigns beginning and end dates to each activity, as well as predecessors
  Program Evaluation and Review Technique