Project Planning & Scheduling Continued

3.2) Gantt Charts
- horizontal bar chart for project scheduling where each bar is an activity in the PERT network diagram
- summary bars represent WBS parent nodes
- time is on the horizontal axis and a vertical “today” line is drawn
- bars are shaded to show % completion

CDM:
1. list the alternatives
2. list the criteria
3. assign weight to each criterion
4. assign rank r_{ij}
5. for each criterian
6. score each alternative

S_i = \sum_{i=1}^n w_i * r_{ij}

Refine:

4a) msaure coefficient c_{ij}
4b) normalize coefficients